# Software Test Plan (STP) - Railway Reservation System

Project: Railway Reservation System

Version: 1.0

Document Owner: Tanisha Mathur (PES1UG24CS491)

Project Team: Tanisha Mathur, Urav B S, Vennela Shakthi V P, Yashas Shivarajappa

Date: 12 October 2026

Status: Draft — baseline test plan

# 1. Introduction

## Purpose

This plan defines the scope, approach, environment, schedule, responsibilities, risks, and reporting used to test the Railway Reservation System.

## Scope

Testing covers train search and input validation currently present in the repository, plus requirements for seat availability, booking, passenger validation, cancellation, refunds, and seat-count reliability when those modules are implemented. The present main baseline implements train search and search validation; the remaining modules are planned and must not be reported as tested.

## References

docs/requirements.md — functional and non-functional requirements.

docs/user-stories.md — user stories and acceptance criteria.

src/railway/search.py — current search implementation.

tests/test_search.py — current automated tests.

## Definitions

STP: Software Test Plan

RTM: Requirements Traceability Matrix

PNR: Passenger Name Record / booking reference

UAT: User Acceptance Testing

FR / NFR / BR: Functional Requirement / Non-Functional Requirement / Business Rule

# 2. Test Items

Train model and train-search functions (Train, validate_search(), search_trains()).

Search input validation and weekday-based train filtering.

Seat availability, booking, passenger validation, cancellation, and refund modules — planned for testing after implementation.

Seat allocation and seat-count consistency — planned for testing after implementation.

# 3. Features to be Tested

| Requirement | Feature | Current status |
| --- | --- | --- |
| FR-01 | Search trains by source, destination, and date | Implemented; automated tests pass |
| FR-02 | Display class-wise seat availability | Planned |
| FR-03 | Validate search input | Implemented; automated tests pass |
| FR-04 | Book a ticket and generate a PNR | Planned |
| FR-05 | Validate passenger details | Planned |
| FR-06 | Cancel an active ticket | Planned |
| FR-07 | Calculate and show refund before confirmation | Planned |
| FR-08 | Validate PNR and cancellation input | Planned |
| BR-01 | Limit a booking to six passengers | Planned |
| BR-02 | Apply cancellation deadline/refund rules | Planned; rule details need confirmation |
| NFR-01 | Return search results within five seconds | Not yet measured |
| NFR-02 | Make search understandable to a first-time passenger | Planned; UI to be available |
| NFR-03 | Prevent two bookings from taking the same last seat | Planned |
| NFR-04 | Reflect cancelled seats in availability immediately | Planned |

# 4. Features Not to be Tested

Physical railway infrastructure and hardware.

Live railway reservation, payment, or identity-provider integrations.

Production customer data, production operations, and services outside the current repository.

# 5. Test Approach / Strategy

## Test levels

Unit: Test individual search and validation functions.

Integration: Test interactions between search, availability, booking, cancellation, and data storage after those components exist.

System: Test complete passenger workflows on an integrated build.

Acceptance (UAT): Check the user stories and acceptance criteria with the project guide/team.

## Test types

Functional and negative-input testing.

Regression testing after code changes.

Performance testing against the five-second search requirement.

Usability testing when a user interface is available.

Concurrency and data-consistency testing for booking/cancellation when those modules are implemented.

## Entry criteria

A build is available and requirements for the test cycle are agreed.

Dependencies and test environment are ready.

Test data is available and the relevant tests can be run.

## Exit criteria

All test cases planned for that cycle have been executed.

No unresolved critical defects remain.

Failed tests have linked defect records or an agreed disposition.

Required regression tests pass and the test summary is prepared.

## Security and input validation

For the current search module, validate empty, unknown, same-station, and past-date inputs and ensure errors are clear. If account or payment features are later added, include access-control and sensitive-data handling checks before release.

# 6. Test Environment

Hardware: Standard development laptop/desktop.

Software: Python 3.x, pytest, Git, and a code editor.

Automated test command: python -m pytest -v

Verified baseline (12 October 2026): Python 3.13.7 with pytest 9.1.1; 13 tests passed, 0 failed (latest run: 0.60 seconds).

Test data: Controlled stations, dates, weekday schedules, and placeholder booking/PNR values in test-data.csv.

The automated tests use a fixed reference date of 5 October 2026 so date-related tests are repeatable; this is a test fixture date, not the current date.

# 7. Test Schedule

| Milestone | Schedule / status |
| --- | --- |
| Prepare test plan, cases, and RTM | 12 October 2026 |
| Verify existing search regression suite | 12 October 2026 — completed |
| Test availability, booking, cancellation, and refund | After implementation and integrated build — date to be agreed |
| UAT and final sign-off | After all in-scope features are available — date to be agreed |

# 8. Test Deliverables

Software Test Plan (this document).

Manual and automated test cases.

Automated test script: tests/test_search.py.

Test data (test-data.csv).

Test execution log.

Defect report/register.

Test Summary Report.

Requirements Traceability Matrix.

UML use-case diagram (PNG/SVG and editable PlantUML source).

# 9. Roles and Responsibilities

| Role | Name / assignment | Responsibility |
| --- | --- | --- |
| Test-plan owner | Tanisha Mathur | Prepare and maintain the plan and supporting QA documents |
| Test team | Project team | Design/execute tests and record evidence |
| Developer(s) | Project team | Investigate defects, implement fixes, and support retesting |
| Project guide / approver | To be confirmed | Review acceptance results and provide sign-off |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Features are not implemented yet | Mark related tests as Planned; execute them after the integrated build is available |
| Late or unstable build | Run a small smoke/regression suite on each available build |
| Ambiguous refund rule | Confirm exact refund slabs and requirement IDs with the team before finalizing refund tests |
| Test data differs from real operating rules | Keep test data controlled and document assumptions |
| Concurrent bookings cause seat conflicts | Add a controlled last-seat concurrency test when booking/storage logic exists |

# 11. Assumptions & Dependencies

docs/requirements.md and docs/user-stories.md are the working requirements baseline.

Booking, availability, cancellation, and refund tests depend on those features being implemented.

The requirements currently use BR-02 for both refund slabs and the four-hour cancellation deadline; the team should confirm the intended IDs and exact refund slabs.

The test environment and dummy data will be available for future test cycles.

# 12. Suspension & Resumption Criteria

Suspend testing if:

The test environment is unavailable for more than four hours.

A blocking defect prevents more than 30% of the planned cases from running.

The build is too unstable to produce meaningful results.

Resume testing when:

The blocking defect(s) are fixed or a workaround is approved.

The environment is stable and a smoke test passes.

# 13. Test Case Management & Traceability

Test cases use unique IDs and are mapped to requirement IDs in requirements-traceability-matrix.md. Execution status is recorded as PASS, FAIL, NOT EXECUTED, or PLANNED. A test may be marked PASS only after it is actually executed.

Examples:

FR-01 (train search) → TC-SEARCH-001 to TC-SEARCH-005.

FR-03 (search validation) → TC-SEARCH-006 to TC-SEARCH-013.

NFR-01 (response time) → TC-SEARCH-014.

NFR-03 (no duplicate last-seat allocation) → TC-BOOK-006.

# 14. Test Metrics & Reporting

Metrics recorded per test cycle:

Number and percentage of documented test cases executed (13 of 31 cases executed: 41.9%).

Pass/fail percentages for executed tests (13 of 13 executed automated tests passed: 100%).

Requirement coverage and search response time when measured.

Defect count by severity and defect age.

Reports include daily execution status, the test execution log, defect register, RTM, and final Test Summary Report. The current search baseline is 13 passed, 0 failed; this result covers only the automated search/validation suite.

# 15. Approvals

| Role | Name | Signature / date |
| --- | --- | --- |
| Test-plan owner | Tanisha Mathur | __________________ |
| Development representative | __________________ | __________________ |
| Project guide | __________________ | __________________ |